ROOKIES  ·  INTERNAL PLANNING

Feature Roadmap — Hybrid Matchmaking Model

Persistent surface + periodic match clearing. Capability-based phasing.

v0.1 · 26 May 2026 · Internal

# Context

This document captures the feature scope for the version of Rookies that pivots from "ranked job board with AI rationale" to a hybrid product: a persistent platform layer that runs continuously, with periodic matchmaking cycles layered on top. The cycle layer is what operationalises the Roth-Shapley mechanism design the pitch memo describes. The persistent layer is what gives SMEs and students reasons to use Rookies between cycles, and what keeps the product usable without a confirmed university partner.

Phasing below is capability-based, not partner-conditional. The MVP can ship as an open-market launch; cycle infrastructure goes live as soon as supply on both sides is credible, whether that supply comes from a university partner or organic acquisition. The hardest decision in this plan is when to run the first cycle — too early and it looks dead, too late and the IP narrative stays hypothetical.

# Architecture overview

Two layers, one product. The persistent layer is always on — profiles, jobs, directories, recruiter tooling, analytics. The cycle layer activates periodically: registration window, preference submission, Gale-Shapley clearing, results reveal, accept/decline. The persistent layer feeds the cycle (the pool of registered students and roles); the cycle writes back into the persistent layer (match outcomes, alumni state, longitudinal data for analytics).

Figure 1. Hybrid architecture. Persistent and cycle layers share data continuously.

PHASE 0 / 1

# MVP — Foundation

Goal of this phase: ship the smallest product that lets us run one credible matchmaking cycle end-to-end, with audit-grade explainability from day one. No payments, no multi-cycle scheduling, no recruiter outreach product yet. Build the engine, prove the mechanism, generate the first cohort artefacts.

### Feature set

| Identity & roles | • Three role types: student, employer recruiter, career officer • Supabase Auth, role on profile row • Email-domain verification for university association • KvK lookup for employers (NL) |
| --- | --- |
| Student profile | • Structured CV: education, experiences, projects, skills, languages • CV upload with LLM parsing fallback • Work authorization + location + mobility preferences • Soft-skill self-assessment (anti-gaming guardrails) • Profile completeness score that gates cycle entry |
| Employer + jobs | • Company profile (brand, sector, size, culture tags) • Recruiter seats per company • Job CRUD with structured fields (role type, skills, language, work auth, location, comp band) |
| Matching engine | • Layer 1: quantitative scoring (linear optimisation over structured features) • Layer 2: Claude Sonnet 4.6 rationale layer per pair • Layer 3: Gale-Shapley runner with two-sided preferences • Per-match rationale stored permanently for audit |
| Cycle infrastructure | • Single cycle, hand-scheduled (no automation yet) • State machine: scheduled → open → preferences → clearing → published → closed • Cap configuration (max students, max roles, max apps per role) • Eligibility check before cycle entry • Preference submission UI for both sides |
| Results experience | • Embargoed clearing → coordinated reveal at release time • Match page with rationale rendered to both sides • Accept / decline workflow with deadline • Unmatched-role recovery (released back to pool) |
| Compliance | • GDPR consent flows, data export, deletion • EU AI Act Article 13: per-match rationale, audit log, model card • Demographic outcome monitoring (drift detection) • Terms of service versioning per cycle |
| Career Officer Console v1 | • Cohort registration tracking (who's in / not in) • Push reminders to register • Basic outcome dashboard (post-cycle) |
| Comms | • Transactional email: cycle open, preferences reminder, results, accept/decline • In-app notifications |

PHASE 2

# Cycle activation

Goal of this phase: turn the working cycle into a repeatable product. Multi-cycle scheduling, between-cycle utility, recruiter tooling, payment rails, and the analytics depth career offices will actually pay for. This is where Rookies stops being a working prototype and starts being a business.

### Feature set

| Multi-cycle scheduling | • Cycle calendar with overlapping windows allowed • Sector-specific or track-specific sub-cycles • Cohort-aligned cadence (semester anchored) • Cycle templating + automation |
| --- | --- |
| Commitment mechanism | • Refundable deposits at cycle entry (€10 student / €100–500 employer) • Stripe-held escrow with automated refund on participation • No-show forfeit logic |
| Recruiter outreach product | • Pre-scored shortlist view with rationale • One-click messaging with rationale-aware templates • Pipeline view: matched → interview → offer → accepted • Response tracking, notes, tagging • Calendar/scheduling link integration |
| Between-cycle surface | • SME and startup directory (always browseable) • Save / follow companies • Compatibility hints between cycles (preview-grade scoring) • Career prep content & resources |
| Featured content | • Sponsored employer profiles (paid, never inside match results) • Sector spotlights • Video features & employee testimonials |
| Career Officer Console v2 | • Longitudinal multi-year cohort view • Skills-gap report (employer demand vs cohort supply) • Cycle ops view: liquidity monitoring, registration pace • Faculty / board-ready PDF exports |
| Monetisation rails | • Stripe integration • Tiered SaaS for employers (Free / SME / Mid / Enterprise) • Per-seat recruiter licensing • University license invoicing • Sponsorship slot management |
| Match guarantee | • Re-match credit logic for paid employers when a match doesn't convert • Adjacent placement-fee tracking (opt-in for SMEs) |
| Cohort identity | • Match badges ("Matched: Spring 2026") • Shareable match cards • Cohort-wide stats page per cycle |

PHASE 3

# Scale & moat

Goal of this phase: turn the system into infrastructure. Multi-university orchestration, alumni community, data products, and the kind of integrations that lock Rookies into the early-career hiring stack across Europe. This is also where the community moat described in section 6.4 of the pitch memo finally has data to compound on.

### Feature set

| Multi-university orchestration | • Cross-institution cycle calendar • Per-university branding & co-marketed events • Cross-cohort analytics & benchmarking (anonymised) • Localisation per market (NL → EU) |
| --- | --- |
| Integrations | • ATS connectors: Greenhouse, Personio, Workable • Calendar integrations (Google, Outlook) • SSO for university accounts • Webhook framework for employers |
| Sponsored cycles | • Title sponsorship of named cycles • Sector cycles co-branded with industry partners • Sponsor positioning never inside match results |
| Alumni & community | • Alumni profile state post-graduation • 30 / 60 / 90-day post-match check-ins • Cohort spaces (per university, per cycle) • Referral system • Alumni-only employer tier |
| Data products | • Anonymised longitudinal dataset • Sector & regional labour-market reports • Government / CBS data partnerships • Skills-gap intelligence as a paid product |
| API / engine licensing | • Matching engine as B2B API • Bootcamp / alt-credential partner programme • Cross-EU pilot infrastructure |
| Advanced compliance | • Per-cycle bias auditing dashboards • Automated AI Act conformity reporting • Granular per-region data residency |

# Roadmap summary

Each phase stacks on the previous. The persistent layer keeps growing in capability; the cycle layer becomes increasingly automated and instrumented. The phase boundaries are capability checkpoints, not calendar dates — Phase 2 begins when MVP has run at least one cycle end-to-end and produced a clean cohort outcome dataset; Phase 3 begins when the system has supported at least two universities in parallel.

Figure 2. Feature stack by phase. Each column builds on the previous.

# Cycle lifecycle

Every cycle moves through the same six states. The transitions are the hooks where compliance, comms, and analytics fire. Timing labels below assume a four-to-five-week cycle; faster or slower cadences scale proportionally.

Figure 3. State machine for a single cycle. Each transition produces an audit record.

# Dependencies & risks

### What MVP depends on

- LLM scoring engine (score-match Edge Function) producing stable, defensible per-pair rationale. This is already in active build and is the technical critical path for MVP.

- Enough supply on both sides to run a credible first cycle. Without a university partner, this means organic acquisition or sector-specific seeding. A first cycle of 50 students and 15 employers is a defensible minimum; below that the optics suffer.

- Audit log + per-match rationale storage being built from day one, not retrofitted. EU AI Act compliance is non-negotiable and twice as expensive to add later.

### Where the engineering hours actually go

- The Gale-Shapley runner is one weekend. The audit, dispute, and explainability infrastructure around it is months.

- The cycle state machine multiplies edge cases fast: missed preference deadlines, cancelled cycles, declined matches, mid-cycle slot changes, no-shows.

- The preference submission UI is harder than it looks — it has to give students enough signal to rank with confidence without revealing absolute scores.

- Career Officer Console deepening from "exists" to "a Dean will pay €100K for it" is its own multi-month track.

### Risks worth naming

- First-cycle liquidity. The biggest single risk to the hybrid model is a thin first cycle. Mitigation: pre-commit a minimum threshold below which the cycle is delayed rather than run, and seed both sides actively before launch.

- Mechanism integrity. The product story collapses if Rookies ever sells ranking inside the match. Every monetisation lever in Phase 2 must respect the firewall between revenue and rank.

- University dependency. Without a confirmed institutional partner, the early revenue picture loses its largest single contract. Build the product to work without one; treat any partner that does land as upside, not foundation.

- Compliance scope creep. AI Act and GDPR demands will keep growing. Treat compliance infrastructure as core product, not overhead — it is the moat that LinkedIn and Magnet.me cannot easily replicate at NL scale.

### Build sequencing — recommended

- Months 1–2: identity, profiles, jobs, scoring engine integration.

- Months 2–3: cycle state machine, preference UI, Gale-Shapley runner, audit log.

- Months 3–4: results experience, accept/decline, Career Officer Console v1, comms.

- Month 4: dry-run cycle with synthetic or seed users, validate end-to-end.

- Month 5+: first real cycle, then begin Phase 2 work informed by what actually happened.